A Nature-Inspired Framework for AI-Assisted Project Development

Core Thesis: Context is the single greatest determinant of AI output quality. Every phase accumulates, refines, and flows context forward. Tier 1 = any AI tool with manual context. Tier 2 = MCP connectors for automated context flow.

| PHASE | WHAT TO DO | TIER 1: ANY AI TOOL | TIER 2: WITH MCP |
| --- | --- | --- | --- |
| SEED Plant the question | • Run 5 Whys to find root cause (not symptoms). Pair with fishbone for complex, multi-cause problems. • Answer the 5Ws: Who, What, Where, When, Why. • Write a one-paragraph seed statement. | → Prompt AI with raw problem + ask for 5 Whys analysis. → Ask for 3 alternative problem framings to test your seed. | → Pull prior briefs and post-mortems from Drive/Confluence. → Pull Slack/email threads where the problem was first raised. |
| NOURISH Context is fertilizer | • Gather ALL relevant inputs: docs, data, prior art, stakeholder notes, constraints. • Err on the side of over-feeding. Rich context > powerful model. | → Compile a context brief manually. Paste before any generation prompt. → Ask AI to cross-reference sources and flag contradictions. | → Connect Drive, Slack, Gmail, Jira to auto-pull project context. → AI synthesizes across sources, surfacing gaps automatically. |
| GROW From what is to what should be | • Bridge current state (Nourish) to desired state (Seed). Directional generation. • Iterate rapidly. Chain outputs: each result feeds the next round. • Generate multiple variants. Quantity before perfection. | → Prompt with full context + desired outcome, format, audience. → Generate 3 approaches, evaluate against seed criteria. | → Use web search to validate against current best practices. → Push drafts directly to Drive/GitHub for team review. |
| PRUNE Check, cut, improve | • Turn AI against its own work: ask it to critique, score, and identify gaps. • Every element must earn its place. Tighten scope ruthlessly. | → Prompt: "Review for gaps, errors, and risks. Be ruthless." → Score output against seed criteria (1–10 with justification). | → Pull acceptance criteria from Jira for automated checks. → Compare output against prior versions in connected repos. |

Core Loop: SEED → NOURISH → GROW → PRUNE → (repeat) Then evaluate: Container too small? → REPOT ¦ Direction spent? → COMPOST ¦ Multiple threads? → CULTIVATE

## STRATEGIC LIFECYCLE PHASES

| PHASE | WHAT TO DO | TIER 1: ANY AI TOOL | TIER 2: WITH MCP |
| --- | --- | --- | --- |
| REPOT Needs a bigger pot? | • Evaluate: has scope outgrown the original container (team, timeline, architecture)? • Consider splitting into sub-projects or adding resources. • This is deliberate scope evolution, not scope creep. | → Prompt: "Evaluate whether this project requires restructuring. Pros/cons analysis." → Model two scenarios: constrained vs. expanded scope. | → Pull velocity and backlog growth from Jira/Asana to quantify scope drift. → Draft resource plan or migration path from project metadata. |
| COMPOST Decompose, fertilize the new | • End the growth cycle deliberately. Extract validated learnings, not failure. • Carry forward: refined requirements, reusable elements, institutional knowledge. • Nothing is wasted. Every decomposed element is raw material. | → Prompt: "Summarize key learnings, validated and invalidated assumptions, reusable elements." → Generate a new, stronger seed brief from lessons learned. | → Archive full context to Drive/Confluence for future reference. → Auto-generate post-mortem from connected project tools. |
| CULTIVATE Tend several at once | • Portfolio awareness (not enterprise PPM — use PMI/SAFe for that). • Cross-pollinate: insights pruned from one project may seed another. • Maintain a regular cultivation cadence (weekly recommended). | → Weekly prompt: feed project summaries, ask for risks and cross-pollination opportunities. → Maintain a simple status tracker updated via AI each week. | → Connect Jira/Asana across all initiatives for real-time status. → AI generates weekly cultivation report from connected sources. |

## REPOT OR COMPOST? DECISION FRAMEWORK

| SIGNAL | REPOT (keep + expand) | COMPOST (extract + restart) |
| --- | --- | --- |
| Core architecture | Sound — needs more room | Fundamentally wrong or brittle |
| Assumptions | Still valid, scope has grown | Key assumptions invalidated |
| Team energy | Excited but under-resourced | Fatigued or disengaged |
| Time ratio | Building > fixing | Fixing > building |
| Requirements shift | Shifted in scope, not in kind | Shifted in kind or domain |
| Output quality | Improving with each cycle | Plateaued or declining |

| ANTI-PATTERNS | BOUNDARY CONDITIONS |
| --- | --- |
| ✖ Skipping the Seed — Generating without purpose = directionless output. ✖ Starving Nourish — If your prompt fits any company, you haven't nourished enough. ✖ Never Pruning — AI is plausible, not necessarily correct. Always review. ✖ Fear of Composting — Sunk cost thinking. A compost cycle is faster than a repair. ✖ Monoculture — One thread when the problem needs parallel exploration. | Strongest in: Knowledge work, product dev, engineering analysis, content creation, small-to-medium teams (2–15), cross-functional work. Adapt for: • Regulated environments — add formal verification to Prune. • Large programs (50+) — layer under formal governance. • Real-time ops — core loop is for projects, not seconds. • Fixed-spec engineering — less ambiguity = less Nourish value. |

“You are the gardener, not the garden. AI is a powerful set of tools, but the vision, judgment, and domain expertise that make a project succeed come from you.”